ZEELAND CHARTER TOWNSHIP

ROAD COMMITTEE MEETING

April 20, 2006
Attending Members: John Wittingen, Bert Hulst, Dave Miller,Glenn Nykamp, Brad Slagh as Secretary.
1. Meeting was called to order at 7:00 p.m.
2. No Citizen Comments

3. Reviewed status of projects approved and funded in 2005
a. 76th Ave. south of Adams (1 mile)
b. 72nd Ave south of Chicago Drive (.6 miles)
4. Review proposed projects for 2006
a. Quincy west of 48th Ave intersection – Public Hearing scheduled for April 27 @ OCRC
b. 64th Ave. – Chicago Drive to Ransom – Public Hearing scheduled for May
c. New Holland – 96th to 88th  this will go if Blendon Township approves it.  ZCT will pay approximately 1/6th of the total cost for this mile.
5. Five (5) Year Road Plan – Determined that the current priorities were appropriate and did not need to change.
(roads listed are further out than those mentioned above and not necessarily in priority order)

a. 64th – Ransom to New Holland (If/when Blendon Twp paves {commits to pave} the ½ mile north of New Holland)
b. Perry – 64th to 52nd 
c. 52nd – Byron to Perry
d. 72nd – Byron to Perry
e. 72nd – Riley to Felch
f. New Holland (72nd to 64th) as cost sharing with Blendon Twp as opportunities arise

g. 72nd – Adams to border when Overisel Twp paves their section south

6. Approved 2006 Road Brine contract was reviewed
7. Bike Path update

a. 96th Ave. (Woodbridge to Adams) to be completed in fall of 2006
b. Adams St. (80th to 76th) to be bid in 2006, maybe completed in 2006 or 2007
c. Byron Road (48th to I-196)  Possible 2007 – 2008 path work
8. Miscellaneous

a. “Pavement Ends” signs have been requested for Quincy east of 72nd Ave.
b. Asked for any roads to record traffic counts

c. Need to ask for a stop sign on Quincy at 64th 

9. Meeting adjourned at 8:10 p.m.

Submitted by 

Bradley Slagh

Zeeland Charter Township
