Zeeland Charter Township
Road Committee Meeting / February 16, 2011

The Zeeland Charter Township Road Committee held a Public Hearing and yearly Road Committee meeting on February 16, 2011 at The Township Hall. Members present were: Chairman Ed Zylstra, Tim Barkel, John Wittingen, Dave Miller, Earl Mokma, and Glenn Nykamp as Secretary. Two residents were also present: John Brockmeier, and Cliff Van Putten.

Chairman Zylstra welcomed new member Earl Mokma to the committee.

During the public comment agenda item John Brockmeier, 1900 72nd Ave, spoke to some concerns he had if the committee decided to improve 72nd Ave past his house. He stated he has a tile that does not handle the existing water flow, especially that which comes from the fields behind (east) his house. Cliff Van Putten, 5242 Quincy St requested the committee again look at completing the western section of Quincy St from 48th Ave to 56th Ave. Chair Zylstra referred to the 2010 Road Committee minutes which stated this section would be added to the 5 year plan at that time            

The road fund budget was reviewed: 




Balance on February 1, 2011


$448,284.61





Projected revenues 2011


$776,938.00




Funds available for 2011
        
        $1,225, 222.61 




Committed funds 


           ($667,442.17) 





Net funds available for 2011


$557,800.44
The committee reviewed the 2011 projects list and recommended the re-constructing of 72nd Ave between Byron Rd and Perry St. for 2011 on a motion by Barkel, support by Wittingen and passed with a unanimous vote. The reason for doing this section of road this year is to provide an improved roadway by the fall of 2012 when the new elementary school on Adams St is completed by the fall of that year. The projected estimate for this entire project is $720,000. An estimated $470,000 will be spent this year for the upgrade and the remainder in 2012 for the asphalting of the roadway.  
A review of the 5 year plan includes the following roads:

· Quincy St – From 56th Ave east ½ mile existing asphalt  

· 78th Ave n/o Adams

· Quincy St – From 64th Ave west 3/8 mile to existing asphalt 

The 2011 subdivision re-paving program will include the following w/estimated cost:

      • Maple Lane/Whispering Pine Ave & Ct.



$62,067.50

      • Bluff Ridge Dr, Mid Bluff to Sand Lake 
 


$18,056.72

      • Land Lane s/o Maple Ct






$10,697.50

 




Total re-paving estimate:       

$90,821.72

A motion was made by Wittingin, supported by Miller with a unanimous vote to recommend approval to the Board

The 2011 dust control program is recommended to be signed with Michigan Chloride Sales Inc. with a bid of $360 per mile per application of 16’ to 24’, depending on the width of the roadway. The motion was made by Mokma, supported by Barkel and passed with a unanimous vote. This is the second year we have used Michigan Chloride and due to the weather last year only needed one application. A typical year would require 2 to 3 applications.  

Meeting adjourned at 9:00 pm
Respectfully Submitted By:

Glenn L. Nykamp, Secretary

