ZEELAND CHARTER TOWNSHIP

ROAD COMMITTEE MEETING

March 28, 2007
Attending Members: John Wittingen, Bert Hulst, Glenn Nykamp, Brad Slagh as Secretary.
1. Meeting was called to order at 7:00 p.m.
2. Citizen Comments

a. Richard (Buzz) and Judith Hemwall read a letter on paving 76th Ave south of Perry.  This letter is attached to the original minutes.

3. Reviewed status of projects approved and funded in 2006

a. 72nd Ave. Riley to Chicago Dr. (.6 miles)

b. Quincy west of 48th (1100 feet)

c. 64th Ave. Chicago Dr. to Ransom

4. Review & recommend 2007 proposed projects

a. 64th Ave. – Ransom to New Holland

b. New Holland – 96th to 88th Blendon Township project but ZCT covers 1/6th of the total cost for this mile.

c. 72nd Ave – Riley to Cul-de-sac at I-196 (for cemetery)

d. 48th Ave. – Byron Road to Adams Street.  Jamestown Township’s project but ZCT covers 1/6th of the total cost for this.

e. Set aside $25,000.00 of the Road Millage into a holding fund designated for Repaving Roads.  These funds are being accumulated to ensure subdivision roads can be repaved in the future.

5. Five (5) Year road Plan – Still focused on those roads that move traffic through the township.

a. 2008 – Look at 52nd Ave south of Byron Road and Perry Street from 64th to 48th 

b. 2009 – 72nd Ave from Byron to Perry

c. New Holland (72nd to 64th ) as cost sharing with Blendon Twp as opportunities arise

d. 72nd – Adams to border when Overisel Twp is ready to pave their section south

e. Committee members noted that most of the higher traveled through roads will be paved by 2010, at that time we may want to adjust the paving priority to those roads that have the most homes on them.  This will need further discussion at future meetings.
6. Approved 2007 Road Brine contract was reviewed.

7. Bike Path update

a. 96th Ave. (Woodbridge to Adams) to be completed in summer 2007

b. Adams St. (80th to 78th) to be completed in summer 2007

c. Byron Road (Fred Meijer Kenowa Trail) Possible 2008 path work

8. Miscellaneous

a. Ask for traffic counts on Perry and 52nd in summer of 2007

9. Meeting adjourned at 8:25 p.m.

Submitted by 

Bradley Slagh

Zeeland Charter Township
